**Team Name: ACME**

**Report Number: 14**

**Reporting Week: November 29**

**Summary of work completed in prior week:**

Connection of Database to Frontend

Implementation of almost every page to some degree

Minimum viable product complete (aside from recipe execution which is at 75% completion)

**Summary of work planned for next week:**

Finish the rest of the requirements, maybe add some extra features where applicable

**Open issues and action plan to resolve them:**

N/A

**Project management summary**

| **Team member** | **Tasks completed** | **Hours worked for week** | **Total hours** |
| --- | --- | --- | --- |
| **Maxwell** | **Database/Frontend/Discussion** | **5** | **28** |
| **Carlo** | **Database/Discussion** | **5** | **27** |
| **Michael** | **Frontend/Discussion/Report** | **5** | **27** |
| **Matthew** | **Frontend/Discussion** | **6** | **30** |

**Meeting summary**

For each team meeting provide the date, time, and location of the meeting. Indicate which members attended the meeting and action items discussed in the meeting.

**11/30 and 12/2 after class in ERC**

All members attended both meetings. The meetings consisted of implementation and setting up various elements like mySQL connectors for python and account setup for RecipeBuddy. Nothing specific was discussed, mostly just implementation of various features.